CYBER FRAUD NETWORK ANALYZER

Full-Stack Platform — Build Plan

Implementation phases • Deliverables • Verification • Ownership

Purpose: evolve the existing CLI-based fraud investigation tool into a web-accessible investigation platform using a graph database, ML prediction engine, and AI extraction pipeline. The project uses authorized mock/synthetic data only.

# 1. Project Purpose and Scope

Build a defensive cyber-fraud investigation platform using only authorized mock/synthetic data.

The system analyzes transaction records, bank accounts, UPI IDs, phone numbers, SIM records, device IDs, IMEI, IP addresses, call records, suspect/accused names, victim information, locations, timestamps, and complaint narratives.

# 2. End-to-End Workflow

RAW INTELLIGENCE → DATA PROCESSING → AI ENTITY EXTRACTION → RELATIONSHIP EXTRACTION → NEO4J NETWORK → FRAUD PATTERN DETECTION → ML RISK PREDICTION → NETWORK ROLE ANALYSIS → TIMELINE + EVIDENCE → AI CASE BRIEF

This extends the existing six-stage CLI pipeline: INPUT → PARSE → EXTRACT → CLASSIFY → HIERARCHY → GENERATE. The new platform wraps these stages with a web frontend, REST API, persistent databases, and ML layer.

# 3. Technology Stack

| Layer | Technology | Purpose |
| --- | --- | --- |
| Frontend | React + TypeScript; Vite; Tailwind CSS; React Router; Axios; Cytoscape.js; Recharts | UI, routing, API communication, graph visualization, charts |
| Backend | Python + Flask; Flask Blueprints; SQLAlchemy; JWT | REST API, modular routes, ORM, authentication |
| Databases | PostgreSQL; Neo4j | Relational persistence; investigation graph |
| AI / ML | Provider-agnostic LLM; Pandas / NumPy; scikit-learn; XGBoost; NetworkX | Structured extraction, processing, classification, graph features |
| Deployment | Docker; Docker Compose | Container images and multi-service orchestration |

# 4. Project Directory Structure

cyber-fraud-network-analyzer/
├── frontend/                 # React + TypeScript + Vite
│   └── src/
│       ├── pages/            # Login, Dashboard, Cases, CaseDetails, Intelligence,
│       │                     # Network, Timeline, Evidence, Predictions, Reports
│       └── components/
├── backend/                  # Flask REST API
│   ├── app.py
│   ├── config/  routes/  services/  models/
│   ├── ai/  ml/  graph/  utils/  tests/
├── ml/                       # Model training pipeline
├── data/                     # raw/, processed/, sample/
├── models/                   # Saved ML model artifacts
├── scripts/                  # Seed and utility scripts
├── docs/                     # Architecture, API, schema documentation
├── tests/                    # Integration and end-to-end tests
├── src/                      # Preserved existing CLI pipeline
│   ├── parser.py  entity_extractor.py  fraud_classifier.py
│   ├── hierarchy_builder.py  fir_generator.py
│   ├── investigator.py  csv_adapter.py
├── .env.example  .gitignore  README.md  requirements.txt
├── docker-compose.yml
└── start_api.py

# 5. Frontend Pages

| Page | Route | Purpose |
| --- | --- | --- |
| Login | /login | JWT authentication |
| Dashboard | / | Summary stats, active cases, recent activity |
| Cases | /cases | Case list with filters and status |
| Case Details | /cases/:id | Primary investigation workspace |
| Intelligence | /cases/:id/intelligence | Upload and manage source files |
| Network | /cases/:id/network | Cytoscape.js investigation graph |
| Timeline | /cases/:id/timeline | Chronological event view |
| Evidence | /cases/:id/evidence | Evidence chain viewer |
| Predictions | /cases/:id/predictions | ML risk scores and explanations |
| Reports | /cases/:id/reports | FIR-ready case brief and export |

# 6. Backend Route Structure

| Endpoint | Method | Purpose / Access |
| --- | --- | --- |
| /api/health | GET | Health check |
| /api/auth/register | POST | Register |
| /api/auth/login | POST | Login |
| /api/auth/me | GET | Protected user profile |
| /api/cases | GET, POST | List/create cases |
| /api/cases/<case_id> | GET, PUT | Read/update case |
| /api/intelligence/upload | POST | Upload intelligence |
| /api/graph/<case_id> | GET | Full case graph |
| /api/graph/<case_id>/neighbors/<id> | GET | Entity neighborhood |
| /api/graph/<case_id>/path | GET | Shortest / transaction path |
| /api/patterns/analyze/<case_id> | POST | Run pattern analysis |
| /api/patterns/<case_id> | GET | Retrieve patterns |
| /api/roles/<case_id> | GET | Network roles |
| /api/predict | POST | Risk prediction |
| /api/timeline/<case_id> | GET | Timeline |
| /api/evidence/<case_id> | GET | Evidence list |
| /api/evidence/<case_id>/<evidence_id> | GET | Evidence detail |
| /api/reports/<case_id> | GET, POST | Retrieve/create reports |

# 7. Build Phases

Rule: complete each phase fully before starting the next. Commit to Git after each phase passes verification.

## Phase 1 — Project Setup + Architecture

Owners: Bob AI + Amazon Q

Goal: Create the project skeleton and verify all services start.

### Deliverables

Create frontend, backend, ml, data, models, scripts, docs, and tests directories.

Scaffold React + Vite; configure Tailwind; create 10 placeholder pages and wire React Router.

Create Flask app factory, Blueprint registration, and GET /api/health.

Add .env.example, .gitignore, README.md, requirements.txt, and docker-compose.yml.

### Verification / Acceptance Criteria

Vite starts at localhost:5173; Flask starts; health endpoint returns 200 OK; PostgreSQL and Neo4j connections succeed; report created files and remaining issues.

### Constraints / Notes

No complete feature implementation yet; no hard-coded fake statistics; no offensive functionality.

## Phase 2 — Database + Synthetic Data

Owner: Amazon Q

Goal: Complete the data layer and create a fully synthetic demo dataset.

### Deliverables

Create SQLAlchemy tables: users, cases, intelligence_files, entities, relationships, transactions, call_records, devices, sims, accounts, victims, evidence, patterns, predictions, reports, audit_logs.

Add indexes for case_id, entity_type, timestamp, transaction_id, account_id, phone, and device_id.

Generate CSV + JSON data under data/raw/, data/processed/, and data/sample/.

### Verification / Acceptance Criteria

Target scale: 20+ cases; 50+ persons; 100+ phone numbers; 50+ SIMs; 50+ devices; 100+ bank accounts; 75+ UPI IDs; 300+ transactions; 100+ call records; 50+ locations; 50+ victims.

Embed synthetic scenarios: normal baseline, potential SIM-swap sequence, potential mule-account network, potential transaction layering, shared-device cluster, shared-SIM cluster, communication hub, and rapid multi-hop fund movement.

### Constraints / Notes

All tables match schema; seed scripts run; records are internally consistent; no real PII; model and data tests pass.

## Phase 3 — Flask Backend + Authentication + Intelligence Upload

Owner: Amazon Q

Goal: Working REST API with authentication, case management, and file ingestion.

### Deliverables

Use JWT tokens and bcrypt password hashing; roles: ADMIN, INVESTIGATOR, ANALYST, VIEWER; protect routes with a decorator.

Normalization: RAW DATA → VALIDATION → NORMALIZATION → STANDARDIZED DATA.

Support transaction, call, SIM, device, account records, and complaint text. Preserve case_id, source_file, source_record_id, timestamp, and evidence_id.

Support CSV, JSON, and TXT uploads; validate type, size, secure filename, case association, source, and upload status.

## Phase 4 — AI Entity + Relationship Extraction

Owner: Amazon Q

Goal: LLM-assisted structured extraction from uploaded intelligence, stored in PostgreSQL.

### Deliverables

Entity types: PERSON, PHONE, SIM, DEVICE, IMEI, BANK_ACCOUNT, UPI_ID, TRANSACTION, VICTIM, SUSPECT, LOCATION, IP_ADDRESS, CASE, ORGANIZATION.

Relationship types: OWNS, USES, CONTROLS, CALLED, TRANSFERRED_TO, PAID_TO, ASSOCIATED_WITH, USED_DEVICE, REGISTERED_TO, LOCATED_AT, INVOLVED_IN, VICTIM_OF, SUSPECTED_IN, PART_OF.

Require strict JSON with entities and relationships, confidence, and evidence_id. Abstract the LLM provider; validate schema; detect duplicates before insert.

## Phase 5 — Neo4j Investigation Graph + Frontend Graph

Owners: Bob AI + Amazon Q

Goal: Sync PostgreSQL entities/relationships into Neo4j and visualize with Cytoscape.js.

### Deliverables

Node types: Person, Phone, SIM, Device, IMEI, BankAccount, UPI, Transaction, Victim, Location, IP, Case, Evidence.

Build PostgreSQL → Neo4j synchronization (create/update nodes and create relationships).

Provide full graph, neighbors, and path APIs. Parameterize every Cypher query.

Frontend: zoom, pan, search, node detail panel, entity/relationship/time filters, neighbor expansion, shortest/transaction path, legend.

## Phase 6 — Fraud Pattern Detection + Network Analysis

Owner: Amazon Q

Goal: Deterministic, explainable pattern engine with graph analytics.

### Deliverables

Detect 9 patterns: potential SIM-swap sequence; potential mule-account network; potential transaction layering; shared-device network; shared-SIM network; high transaction velocity; communication hub; rapid multi-hop fund movement; dense relationship cluster.

Pattern result fields: pattern_name, score, confidence, affected_entities, indicators, supporting_evidence, time_range, explanation.

Compute NetworkX features: degree, weighted degree, betweenness centrality, PageRank, transaction volume, connected account/device/SIM count, communication count.

Assign potential roles: Coordinator, Intermediary, Mule Account, Technical/Device Node, Victim, Unknown; include score, supporting features, evidence, and explanation.

## Phase 7 — ML Model + Prediction API

Owner: Amazon Q

Goal: Train risk models, expose prediction API, and store results.

### Deliverables

Profile data first: row count, columns, data types, missing values, duplicates, class distribution, target identification, leakage check.

Engineer transaction counts/amounts/velocity, incoming/outgoing counts, unique accounts/devices/SIMs/phones, call count, unique contacts, location count, network degree, betweenness, PageRank, connected entities.

Train and compare Logistic Regression, Random Forest, and XGBoost. Evaluate precision, recall, F1, ROC-AUC, PR-AUC, and confusion matrix; do not optimize accuracy alone.

Save model, preprocessor, feature list, metadata, and model version. POST /api/predict returns risk_score, classification, model_version, top_features, explanation.

## Phase 8 — Timeline + Evidence + AI Investigation Summary

Owners: Bob AI + Amazon Q

Goal: Chronological timeline, evidence chain, and AI-generated case summary.

### Deliverables

Timeline events: SIM changes, device associations, transactions, calls, account activity, IP events, and case events. Each has event_id, timestamp, event_type, entity_ids, description, source, evidence_id.

Evidence chain: Finding → Evidence → Source Record → Entities → Relationships.

Summary sections: incident, network, timeline, fraud patterns, ML prediction, potential roles, key evidence, open questions.

## Phase 9 — Dashboard + FIR-Ready Case Brief

Owners: Bob AI + Amazon Q

Goal: Complete investigation dashboard and exportable case brief.

### Deliverables

Dashboard metrics: Total Cases, Active Cases, Entities, Transactions, Potential Fraud Networks, Detected Patterns.

Case details: overview, risk summary, patterns, graph, timeline, evidence, ML prediction, network roles, recommended actions, case brief.

Workflow indicator: INGEST → EXTRACT → CONNECT → ANALYZE → INVESTIGATE → REPORT.

Case brief includes case/incident/victim/transaction summaries, potential patterns, network, timeline, evidence, potential roles, ML analysis, open questions, recommended actions, limitations.

## Phase 10 — Security + Testing + Docker + Final Demo

Owners: Bob AI + Amazon Q

Goal: Security hardening, full test suite, Docker deployment, and end-to-end demo.

### Deliverables

Security: JWT, bcrypt, RBAC, input validation, upload type/size checks, secure filenames, restricted CORS, auth rate limiting, environment secrets, parameterized SQL/Cypher, structured errors, audit logging.

Audit events: login, case create/modify, upload, intelligence processing, graph access, prediction, report generation/download.

Test auth, authorization, database, uploads, normalization, extraction, Neo4j, graph APIs, patterns, roles, ML, timeline, evidence, reports, frontend, integration, and invalid/edge cases.

Docker services: frontend (Node/Vite build → nginx), backend (Python/Flask), postgres:15, neo4j:5; each with health checks, persistent volumes, and .env configuration.

# 8. Phase Ownership Summary

| Phase | Description | Bob AI | Amazon Q |
| --- | --- | --- | --- |
| 1 | Project Setup + Architecture | Yes | Yes |
| 2 | Database + Synthetic Data |  | Yes |
| 3 | Flask + Auth + Upload |  | Yes |
| 4 | AI Entity + Relationship Extraction |  | Yes |
| 5 | Neo4j + Investigation Graph | Yes | Yes |
| 6 | Fraud Patterns + Network Analysis |  | Yes |
| 7 | ML Training + Prediction |  | Yes |
| 8 | Timeline + Evidence + AI Investigation | Yes | Yes |
| 9 | Dashboard + FIR-Ready Case Brief | Yes | Yes |
| 10 | Security + Testing + Docker + Final Demo | Yes | Yes |

# 9. Git Workflow

After each phase passes all verification checks:

git add .
git commit -m "Phase N complete: <short description>"
git push
git tag phase-N-complete
git push --tags

If a later phase introduces a regression, use git revert or return to the previous phase tag before continuing.

# 10. Relationship to Existing CLI Pipeline

| Existing Module | New Platform Role |
| --- | --- |
| parser.py | Backend normalization service for text/JSON/CSV inputs |
| entity_extractor.py | Baseline NER extended by AI extraction for unstructured text |
| fraud_classifier.py | Core of Phase 6 pattern detection engine |
| hierarchy_builder.py | Network role assignment in Phase 6 |
| fir_generator.py | Feeds Phase 9 case brief generation |
| investigator.py | Orchestration logic reused in backend service layer |
| csv_adapter.py | Reused in Phase 3 upload normalization pipeline |

# 11. Global Constraints and Safeguards

Do not implement offensive cyber functionality.

Do not use real personal information anywhere.

Do not hard-code fake production statistics.

Every risk/prediction output must be labeled as a model output.

No entity is to be labeled as definitively criminal.

The case brief is always a draft for investigator review, never an official FIR.

Every AI finding must trace back to source evidence.

All Cypher and SQL queries must be parameterized.